STRATEGY MEMO

Firm Clean Power for Vietnam's Digital Economy

Tier A & Tier B startup ideas — analysis and recommended sequencing

Working name: FirmGrid   ·   VinFuture InnovaTech Challenge 2026, Track 1   ·   Internal working draft

The thesis in one line. Vietnam doesn't have a solar problem or a nuclear problem — it has a firmness problem, and firmness has become a software problem. We turn Vietnam's ~16 GW of idle, variable solar into firm, 24/7 clean power the digital economy is already mandated and willing to pay for.

# 1. Executive summary

Vietnam's power strategy runs on two tracks. Nuclear was revived in the April 2025 power-plan revision (Ninh Thuận 1 targeting first units in 2030–2035), but there is no operating commercial reactor today and the financing and waste-cycle questions are unresolved. Solar, by contrast, is already large (~16 GW installed) but variable — the 2018–2021 boom overwhelmed the grid, caused curtailment, and left a legacy of roughly $13bn in investor disputes over retroactive tariff changes.

Meanwhile demand is about to spike. Data-centre electricity demand is projected to roughly double from ~735 MW (2025) to ~1,330–1,543 MW by 2030 — AI facilities with racks up to 60 kW that need 24/7 reliability, on a grid that already suffers outages at peak. The digital transformation causing the crunch also creates the ideal customer: buyers who need firm, clean, hour-matched power and will pay a premium for it.

The gap between cheap daytime kWh and a bankable 24/7 clean block is not silicon or concrete — it is forecasting, storage orchestration, dispatch optimisation, PPA structuring, and hour-by-hour matching. That layer is digital, capital-light, and currently empty. The regulatory door just opened (Decision 2161 / the DPPA mechanism), and there is a mandate (≥50% of data-centre capacity green by 2030) — but no software company delivering firmness. That is the opening this venture takes.

This memo analyses four product ideas across two tiers, recommends a sequence (ship a forecasting wedge → prove one firm block → become the platform), and shows how each maps to the VinFuture scorecard. Nuclear is treated as a strategic bridge, not a competitor.

# 2. Market context: the collision and the gap

## 2.1  Demand is soaring; firm clean supply is flat

| Force | What's happening | Implication |
| --- | --- | --- |
| Digital demand ↑ | Data-centre power ~735 MW (2025) → 1,330–1,543 MW (2030), +81–110%. Data-localisation law (Jan 2026) forces domestic builds; AI racks up to 60 kW. | A large, fast-growing, premium load that specifically needs 24/7 clean power. |
| Firm supply flat | Zero operating commercial reactors; Ninh Thuận 1 earliest 2030–35. Grid outages at peak; ~$128bn grid investment needed by 2030. | Nothing firm and clean arrives at scale before the early-mid 2030s. |
| Solar abundant but raw | ~16 GW installed; PDP8 pushes solar to 25–31% of capacity by 2030. But curtailment, congestion, and tariff disputes persist. | The next MW of solar has low value unless firmed. Firming — not building — is the constraint. |

## 2.2  Why the gap is a software gap

Solar doesn't become firm because panels change; it becomes firm because the system around them changes. The firmness stack is largely digital and market-design work:

- Probabilistic forecasting — hour-ahead to day-ahead confidence bands, not point forecasts, so a block can be guaranteed.

- Storage orchestration & dispatch — deciding when to charge, discharge, arbitrage, and hold reserve across a fleet.

- 24/7 CFE matching & measurement (M&V) — hour-by-hour matching of clean supply to load, auditable enough to put in a contract.

- PPA / DPPA structuring — turning shaped output into a product a data centre will sign for 10–15 years.

The enabling policy exists (Decision 2161, Sept 2025; the DPPA mechanism; a ≥50%-green-by-2030 data-centre target) but the delivery layer does not. That is the whitespace.

# 3. The four ideas (Tier A & Tier B)

Ranked by fit for a small, capital-light, AI-strong team — not by how large they sound. Tier A is software-first and should lead; Tier B is hybrid/asset-light expansion. Tier C ideas (grid-edge siting analytics; nuclear-adjacent) are noted at the end but not recommended as the lead.

## 3.1  Firm Clean Power platform (VPP + 24/7 CFE + DPPA)

TIER A · FLAGSHIP

| Dimension | Assessment |
| --- | --- |
| What it is | Aggregate distributed rooftop / C&I solar and behind-the-meter batteries into dispatchable firm 24/7 blocks, and sell them via DPPA to data centres, IFC tenants, and export manufacturers. A virtual power plant with a marketplace and contract layer on top. |
| The buyer & willingness to pay | Data centres and exporters that need carbon-free-energy matching and pay a premium over grid tariff for verifiable 24/7 clean supply. Mandate-driven (≥50% green by 2030) and outage-driven demand. |
| Business model | Platform take-rate on firm-power volume contracted; optional structuring / M&V fees. You own no generation assets. |
| Moat | The orchestration engine (forecast + dispatch + match) plus the contract/measurement layer; data flywheel — accuracy improves per site onboarded. Early-mover position as DPPA markets mature. |
| MVP scope | One firm block: aggregate a C&I solar cluster + batteries, structure a single DPPA to one data centre, deliver and measure a contracted 24/7 clean block. |
| Capital intensity | Low (software + orchestration). Generation/storage capex sits with asset owners / financing partners. |
| Time to first revenue | Medium (9–24 months) — depends on a pilot off-taker and asset partners. |
| Key risks | Ancillary-service / firm-power market design still immature; EVN single-buyer friction; needs at least one credible pilot off-taker to prove the block. |
| Verdict | The flagship. Sits exactly on the digital × energy intersection; large TAM; defensible; capital-light. Lead the pitch with this — reached via the wedge below. |

## 3.2  Solar forecasting & curtailment-reduction / dispatch SaaS

TIER A · WEDGE

| Dimension | Assessment |
| --- | --- |
| What it is | Probabilistic forecasting and dispatch-optimisation software sold to utility-scale plants and EVN to cut curtailment and improve bankability. Narrower and faster than the platform. |
| The buyer & willingness to pay | Solar developers / IPPs and the utility, who lose money to curtailment and forecast penalties. Clear, quantifiable ROI (avoided curtailment, better dispatch). |
| Business model | Per-plant SaaS subscription; optional performance share on curtailment avoided. |
| Moat | Forecasting accuracy + the same data flywheel that feeds idea 1. This is the technical core of the whole company. |
| MVP scope | A forecasting model demonstrably beating the plant's baseline on 2–3 real or public datasets; a dashboard that drives a dispatch/bid decision (not just visualisation — the challenge penalises dashboards that don't enable action). |
| Capital intensity | Very low (pure software). |
| Time to first revenue | Fast (0–12 months). |
| Key risks | Narrow on its own; must be positioned as the entry wedge to the platform, not the end state. |
| Verdict | Ship this first. It is the fastest working prototype, generates early revenue, and is the natural on-ramp to the Tier A flagship. |

## 3.3  Data-centre / industrial-park microgrid orchestration (Energy-as-a-Service)

TIER B · EXPANSION

| Dimension | Assessment |
| --- | --- |
| What it is | Behind-the-meter solar + storage with an AI energy-management brain and demand response, sold as Energy-as-a-Service so the hardware capex sits with a financing partner. Serves the 24/7 buyer directly, on-site. |
| The buyer & willingness to pay | Industrial parks, ports, and data centres that value uptime and a clean-power guarantee; pay for resilience + green attributes as a service. |
| Business model | Recurring management fee / EaaS margin on orchestrated capacity; you sell the intelligence and the uptime guarantee, not the panels. |
| Moat | Same optimisation engine applied behind-the-meter; site-level operating data; switching costs once embedded in operations. |
| MVP scope | One industrial-park or data-centre pilot with a solar+storage EMS + DR controller; demonstrate cost and reliability improvement. |
| Capital intensity | Medium — mitigated by EaaS structuring with a financing partner (asset-light to you). |
| Time to first revenue | Medium (12–24 months); longer sales cycle, larger contracts. |
| Key risks | Financing-partner dependency; longer enterprise sales; execution/ops complexity per site. |
| Verdict | Strong expansion once the platform exists — it deepens the relationship with the exact 24/7 buyer. Not the first move. |

## 3.4  “Battery brain” — storage revenue-stacking & market participation

TIER B · EXPANSION

| Dimension | Assessment |
| --- | --- |
| What it is | Optimisation and market-participation software for the BESS fleet Vietnam is about to build: arbitrage plus ancillary services (frequency, reserves) as those markets open. Software attached to other people's assets. |
| The buyer & willingness to pay | Battery / hybrid-plant owners seeking to maximise the revenue stack from their assets; pay a share of upside. |
| Business model | SaaS + share of arbitrage / ancillary-service revenue captured. |
| Moat | Dispatch optimisation IP (shared with ideas 1–3); market-rules expertise; first-mover as Vietnam's ancillary markets form. |
| MVP scope | A dispatch/bid optimiser backtested against price and (as they emerge) ancillary-service signals; a clear revenue-uplift figure. |
| Capital intensity | Very low (software). |
| Time to first revenue | Medium — gated by how fast ancillary-service markets and price spreads mature. |
| Key risks | Revenue stack depends on market design that is still immature — a timing bet on regulation. |
| Verdict | A natural add-on that monetises the same engine; sequence after the platform, as storage and markets scale. |

## 3.5  Side-by-side comparison

| Idea | Capital | Time to revenue | Moat | TAM ceiling | Role |
| --- | --- | --- | --- | --- | --- |
| 1 Firm Power platform | Low | Medium | High | Very high | Flagship |
| 2 Forecasting SaaS | Very low | Fast | Medium-High | Medium | Wedge (ship first) |
| 3 Microgrid EaaS | Medium | Medium | Medium-High | High | Expansion |
| 4 Battery brain | Very low | Medium | Medium | Medium | Expansion |

# 4. Recommended sequencing

Pitch one company with a wedge and a roadmap — not four ideas. The four products are stages of the same platform:

- Phase 1 (0–12 mo) — Wedge. Ship the forecasting / curtailment-reduction SaaS (idea 2). Sign 2–3 plants. This is your working prototype and first revenue, and it builds the forecasting core.

- Phase 2 (12–30 mo) — First firm block. Aggregate C&I solar + storage into a VPP and structure one DPPA to a data centre (idea 1). Deliver Vietnam's first contracted 24/7 clean-power block — the proof point.

- Phase 3 (30 mo+) — Platform. Scale firm-power contracting and microgrid EaaS (idea 3), add storage revenue-stacking (idea 4), and replicate across ASEAN's identical problem.

For the competition specifically: the demonstrable MVP should be the forecasting engine plus a firm-block simulator (given real solar + load profiles, show the shaped 24/7 block, its cost, and the matching quality). That satisfies the challenge's demand for a working prototype that enables a real decision, not just a dashboard.

# 5. How nuclear fits the narrative

Do not pitch solar against nuclear. Pitch the firm-power layer that makes both work — and that Vietnam needs before either arrives at scale.

- Nuclear is the strategic destination — low-carbon firm baseload, but a decade out and institutionally immature.

- The platform is the bridge — it keeps the digital economy powered and clean from now to 2035, and builds the flexible, storage-rich, digitised grid nuclear will plug into.

- You win either way — if nuclear lands on time you prepared the grid; if it slips (it usually does) you are why the lights stayed on and the green targets were met. A no-regrets bet, and catnip for judges and policymakers.

Accuracy note: Ninh Thuận 1 is currently framed as two large VVER-1200 units (~2.4 GW), not SMRs, despite some industry commentary calling Vietnam's nuclear “SMRs.” Keep the on-stage claim generic (“firm nuclear baseload targeted 2030–2035”) to avoid a factual snag in Q&A.

# 6. Mapping to the VinFuture scorecard

| Criterion | Weight | How this venture scores |
| --- | --- | --- |
| Product feasibility & quality | 40% | Capital-light SaaS wedge with a demonstrable forecasting MVP + firm-block simulator; a clear, buildable technical core. |
| Social & environmental impact | 30% | Decarbonises the digital boom, relieves grid curtailment, and is capital-efficient versus nuclear; unlocks green FDI. |
| Creativity | 15% | The reframe itself — firmness-as-software, not another solar farm — is the novel idea. |
| Presentation & critical thinking | 15% | A tight problem→insight→product→impact arc, plus an honest risk section that survives Q&A (Section 7). |

# 7. Risks & counter-arguments (build these into Q&A)

- Risk: Ancillary-service and firm-power markets are still immature.  Answer: Lead with the forecasting wedge (revenue today); grow into firmness as market design matures. Timing, not dependency.

- Risk: Investor confidence dented by retroactive tariff changes.  Answer: The model is capital-light and buyer-funded (data centres pre-contract), so it is less exposed to generation-side tariff risk than an asset developer.

- Risk: EVN single-buyer legacy can slow deals.  Answer: DPPA (Decision 2161) is the legal path around it; design for private off-take first.

- Risk: “Why not just wait for nuclear?”  Answer: The crunch is 2027–2030; nuclear is 2035+. Waiting means outages and missed green targets now — and the firm grid still has to be built either way.

- Risk: Solar-as-baseload overclaim.  Answer: Be precise on stage: solar becomes a firm dispatchable block via storage + matching + market design — it does not become baseload by itself. Overclaiming invites an easy takedown.

# 8. What to validate next

- Secure a soft-commit pilot off-taker (one data centre or exporter) willing to sign a firm-block DPPA — the single most important proof point.

- Confirm the current DPPA rules and any hourly-matching / green-certificate requirements under Decision 2161 and its implementing decrees.

- Get real or high-fidelity solar + load profiles to quantify achievable 24/7 matching and the cost of the firm block.

- Line up an asset / financing partner for the storage and generation the platform orchestrates.

- Size the premium: what will a Vietnamese data centre actually pay per MWh for verified 24/7 clean power versus grid tariff?

# Appendix — key data points

| Figure | Meaning |
| --- | --- |
| ~16 GW | Solar installed in Vietnam |
| 735 → 1,330–1,543 MW | Data-centre power demand, 2025 → 2030 (+81–110%) |
| ≥50% | Share of data-centre capacity to be green by 2030 (target) |
| Up to 60 kW | AI rack density in new hyperscale facilities |
| ~270,000 homes | Equivalent draw of one 100 MW data centre |
| $54–82/MWh | Firm solar-plus-storage cost in prime regions (IRENA) |
| ~$128bn | Grid investment Vietnam needs by 2030 |
| 2030–2035 | Earliest window for first nuclear (Ninh Thuận 1, ~2.4 GW) |
| Sept 2025 / Jan 2026 | Decision 2161 (private-led digital infra + DPPA) / data-localisation law in force |

Sources: user-supplied deep-research report (Vietnam nuclear & solar infrastructure) and challenge brief; demand-side figures cross-checked against 2025–2026 market and policy reporting (Mordor Intelligence; Hogan Lovells on Decision 2161; industry commentary; a 2025 data-centre demand forecast). Figures are planning-grade, not audited.